Sprint 0 Sessions Playbook

Planning Poker, Backlog Refinement, Prioritisation session, Sprint 1 Planning note

| Project | GadgetBox - analytics solution for an online electronics store |
| --- | --- |
| Document owner | Product Owner (team) - [your name] |
| Date | 12 October 2026 |
| Status | Draft v0.1 for team and business PO review |

# 1. Planning Poker session

| Goal | Estimate the Sprint 1 stories (and a first rough estimate of the rest) in story points. |
| --- | --- |
| Participants / duration | All 4 team members; 45 to 60 minutes. |
| Preparation | The PO shares the stories (document 04) one day before. Everybody reads them and notes questions. |
| Scale | Fibonacci: 1, 2, 3, 5, 8, 13. A story of 13 must be split before it enters a sprint (Definition of Ready allows max 8). |
| Reference story | Choose one small, well-understood story as 3 SP (proposal: US-06 environment setup) and compare every other story to it. |

### Procedure

- The PO reads the story and its acceptance criteria. The team asks questions.

- Everybody selects an estimate privately (cards, a poker website, or a chat message sent at the same moment).

- All reveal together. If the estimates are the same, record it.

- If they differ, the lowest and the highest estimator explain their reasoning. Discuss briefly, then vote again (maximum 3 rounds).

- If there is still no agreement, take the higher value or split the story, and note it.

- The Scrum Master records the result and updates the Story Points field in GitHub Projects.

### Record

| Story | Round 1 votes | Final SP | Notes (split, assumptions, risks) |
| --- | --- | --- | --- |
| US-01 Generate master data |  |  |  |
| US-02 Generate 24 months of orders |  |  |  |
| US-03 C4 Context and Container diagrams |  |  |  |
| US-04 Warehouse ERD with explicit grain |  |  |  |
| US-05 Architecture decision records (min. 4) |  |  |  |
| US-06 Reproducible dev environment and repo skeleton |  |  |  |
| US-07 Load orders into staging |  |  |  |
| US-08 KPI dictionary v0 (stretch) |  |  |  |

# 2. Backlog Refinement session (at least 1 per sprint)

| Goal | Make the top of the backlog "Ready": clear, split, estimated and linked to requirements. |
| --- | --- |
| Participants / duration | PO leads, whole team; 30 to 45 minutes. |
| Agenda (Sprint 0) | 1. Open questions from the interviews (5 min) 2. Walk through US-01 to US-08 and clarify acceptance criteria (20 min) 3. Split any story above 8 SP (5 min) 4. Check the Definition of Ready for each story (5 min) 5. Priority changes, recorded in the log (5 min) |

### Note template

| Date / participants | [date] / [names] |
| --- | --- |
| Stories discussed | [US-xx, US-xx] |
| Clarified or split | [what changed] |
| Priority changes (date, requirement, was to is, reason) | [or "none"; also copy to the priority change log] |
| Stories ready according to DoR | [US-xx, US-xx] |

# 3. Prioritisation session with the business PO

| Goal | Agree the Must list and the Won't list and confirm the proportions (Must at most 60% of story points). |
| --- | --- |
| Participants / duration | Business PO (instructor) and team PO, whole team invited; 45 minutes. |
| Pre-read | Requirements Catalog (document 03), sent at least 2 days earlier. |

### Agenda

| Minutes | Topic |
| --- | --- |
| 5 | Recap of project goal and the structure of the catalog. |
| 15 | Must list: walk through the justification of each item. Is anything missing or over-prioritised? |
| 10 | Should and Could: confirm the order and that Could works as a buffer. |
| 5 | Won't list: confirm the exclusions and the reasons. |
| 5 | Proportion check (Must at most 60%) and Sprint 1 scope. |
| 5 | Decisions, open points, next steps. |

### Questions for the business PO

- Must dashboards need both own store and marketplace. Is it acceptable that marketplace orders are simulated in the same order source with a channel flag?

- Do you prefer fully synthetic data or the Olist dataset supplemented with synthetic data? Any minimum realism requirements?

- Sprint 1 is Must-heavy by nature. Should the 60% Must limit be applied per sprint or to the whole backlog?

- Which BI tool and environment can you open for grading, and what is the maximum setup effort for you?

- In which language should the documentation be written (English or Polish)?

- May the "generated data" of the Sprint 1 checkpoint be limited to master data and orders, with events and stock in Sprint 2?

### Decision record

| Requirement | Proposed | Decision | Reason | Date |
| --- | --- | --- | --- | --- |
| [FR-xx] | [Must] | [confirmed / changed to ...] |  |  |

# 4. Sprint 1 Planning note (pre-filled draft)

| Sprint | Sprint 1 ¦ weeks 3 and 4 ¦ dates [start] to [end] |
| --- | --- |
| Participants | [names] |
| Sprint Goal | Design the solution architecture and load the first data source (orders) into the warehouse. |
| Selected stories | US-01, US-02, US-03, US-04, US-05, US-06, US-07 (US-08 as stretch). Final selection after Planning Poker. |
| Declared velocity (SP) | [to be set by the team; proposal range 24 to 30 SP for a first sprint] |
| Total SP / Must / Should / Could | [total] / [27 SP Must] / [stretch US-08: 3 SP Should] / [0] |
| Minimum result at Sprint Review | C4 and ERD diagrams, ADRs, generated data, one source (orders) loaded. |
| Risks and dependencies | - The data generator takes longer than planned: split the work between two people and keep the first version simple. - Team members run different environments: US-06 delivers a documented, containerised setup first. - Technology decisions delay diagrams: close ADRs early in the sprint. - Instructor availability for feedback: book the Sprint Review date now. |
| Decisions | [record decisions made in the Planning] |

# 5. Sprint 0 closing checklist

| Item | Owner | Done |
| --- | --- | --- |
| Roles and Scrum Master rotation recorded | PO | [ ] |
| Team Agreement, DoR, DoD agreed | Scrum Master | [ ] |
| Stakeholder Map confirmed after interviews | PO | [ ] |
| At least 3 interview notes stored | PO / note-takers | [ ] |
| Requirements Catalog: 25+ FR, 8+ NFR, MoSCoW, justifications | PO | [ ] |
| Prioritisation session held and logged | PO | [ ] |
| Backlog in GitHub Projects with MoSCoW, SP, epic | PO / team | [ ] |
| Planning Poker held, stories estimated | Scrum Master | [ ] |
| Sprint 1 Planning note and Sprint Goal | Scrum Master | [ ] |
| Sprint Review and Retrospective with at least 1 improvement action | Scrum Master | [ ] |