Traceability Matrix and Priority Change Log

Sprint 0 | Living documents, updated every sprint

| Project | GadgetBox - analytics solution for an online electronics store |
| --- | --- |
| Document owner | Product Owner (team) - [your name] |
| Date | 12 October 2026 |
| Status | Draft v0.1 for team and business PO review |

# 1. Traceability matrix

Each requirement is traced to the user story that implements it, then to the solution element (table, measure, report) and the test that proves it. In Sprint 0 only the first columns can be filled. The remaining cells are completed as stories are written and implemented.

| Requirement | Title | MoSCoW | User story | Solution element (table / measure / report) | Test | Status |
| --- | --- | --- | --- | --- | --- | --- |
| FR-01 | Synthetic data: master and order data | Must | US-01, US-02 |  |  | Story drafted |
| FR-02 | Synthetic data: events, stock and operations | Must | to be written |  |  | Backlog |
| FR-03 | Load orders | Must | US-07 |  |  | Story drafted |
| FR-04 | Load web events | Must | to be written |  |  | Backlog |
| FR-05 | Load ERP/WMS data | Must | to be written |  |  | Backlog |
| FR-06 | Load returns and complaints (RMA) | Must | to be written |  |  | Backlog |
| FR-07 | Data cleaning and validation | Must | to be written |  |  | Backlog |
| FR-08 | Product and customer unification | Must | to be written |  |  | Backlog |
| FR-09 | Data-quality tests | Must | to be written |  |  | Backlog |
| FR-10 | Dimensional model | Must | US-04 |  |  | Story drafted |
| FR-11 | SCD Type 2 | Must | to be written |  |  | Backlog |
| FR-12 | Net sales and order count | Must | to be written |  |  | Backlog |
| FR-13 | Average order value (AOV) | Must | to be written |  |  | Backlog |
| FR-14 | Gross margin | Must | to be written |  |  | Backlog |
| FR-15 | Conversion rate | Must | to be written |  |  | Backlog |
| FR-16 | Return and complaint rate | Must | to be written |  |  | Backlog |
| FR-17 | Management dashboard | Must | to be written |  |  | Backlog |
| FR-18 | Assortment report | Must | to be written |  |  | Backlog |
| FR-19 | Incremental loading | Should | to be written |  |  | Backlog |
| FR-20 | Purchase funnel and abandoned carts | Should | to be written |  |  | Backlog |
| FR-21 | Inventory report | Should | to be written |  |  | Backlog |
| FR-22 | Logistics report | Should | to be written |  |  | Backlog |
| FR-23 | Marketing effectiveness (CAC, ROAS) | Should | to be written |  |  | Backlog |
| FR-24 | Promotion impact | Should | to be written |  |  | Backlog |
| FR-25 | Row-level security (RLS) | Should | to be written |  |  | Backlog |
| FR-26 | Scheduled pipeline with monitoring | Should | to be written |  |  | Backlog |
| FR-27 | Load carrier shipment statuses | Should | to be written |  |  | Backlog |
| FR-28 | Contribution margin | Could | to be written |  |  | Backlog |
| FR-29 | Demand forecast | Could | to be written |  |  | Backlog |
| FR-30 | Customer segmentation (RFM, cohorts, CLV) | Could | to be written |  |  | Backlog |
| FR-31 | Market-basket analysis | Could | to be written |  |  | Backlog |
| FR-32 | Reviews, NPS and complaint text analysis | Could | to be written |  |  | Backlog |
| FR-33 | CI/CD pipeline | Could | to be written |  |  | Backlog |
| FR-34 | Dynamic pricing | Won't | n/a (out of scope) | n/a | n/a | Excluded |
| FR-35 | Real-time recommendation engine | Won't | n/a (out of scope) | n/a | n/a | Excluded |
| FR-36 | Build or modify the online shop | Won't | n/a (out of scope) | n/a | n/a | Excluded |
| FR-37 | Real-time streaming ingestion | Won't | n/a (out of scope) | n/a | n/a | Excluded |
| NFR-01 | Performance | Must | to be written |  |  | Backlog |
| NFR-02 | Correctness (reconciliation) | Must | to be written |  |  | Backlog |
| NFR-03 | Data protection (GDPR/RODO) | Must | to be written |  |  | Backlog |
| NFR-04 | Versioning | Must | to be written |  |  | Backlog |
| NFR-05 | Reproducibility | Must | US-06 |  |  | Story drafted |
| NFR-06 | Usability | Should | to be written |  |  | Backlog |
| NFR-07 | Scalability | Should | to be written |  |  | Backlog |
| NFR-08 | Documentation (data and KPI dictionary) | Should | US-08 |  |  | Story drafted |
| NFR-09 | Accessibility | Could | to be written |  |  | Backlog |
| NFR-10 | Reliability (idempotent loads) | Should | to be written |  |  | Backlog |
| NFR-11 | Architecture documentation | Must | US-03, US-05 |  |  | Story drafted |

# 2. Priority change log

Every change of a MoSCoW priority is recorded here on the day it is decided, with the reason. This log is required by the project brief and checked at grading.

| Date | Requirement | Was | Is | Reason | Decided by |
| --- | --- | --- | --- | --- | --- |
| [date] | [FR-xx] | [Should] | [Must] | [reason in one sentence] | [PO / business PO] |

The first row is an example of the format. Delete it when the first real change is logged.

# 3. Rules

- The Product Owner owns both documents; the person who finishes a story updates the "Solution element" and "Test" cells in the same pull request.

- A story is not Done until its traceability row is updated (this is part of the Definition of Done).

- Priority changes after the prioritisation session need the agreement of the business PO for Must items.